MERN Stack Implementation Plan

Personalized Mentorship & Educational Booking Platform

A Topmate-Style Platform with Manual UPI Payment Verification

Admin-Configurable | Student-Focused | India-First Payment Flow

Stack: MongoDB · Express.js · React.js · Node.js

March 2026

# Table of Contents

# Executive Summary

This document translates the original platform vision into a concrete, phase-by-phase MERN stack implementation plan. The goal is a Topmate-style mentorship booking platform where students can browse categorized sessions, pay via UPI/QR codes, and receive Google Meet links upon admin verification — all fully configurable from an admin portal.

The architecture is deliberately kept simple for an early-stage product with a small user base: a single Express.js server, a single MongoDB database, and a React SPA. No microservices, no message queues, no container orchestration. Complexity is deferred until traffic demands it.

## Key Design Decisions

| Decision | Rationale |
| --- | --- |
| MongoDB over PostgreSQL | Flexible schema fits configurable categories, pricing tiers, and landing page CMS data. No migrations needed when admin adds new fields. |
| React SPA (Vite) over Next.js | Simpler deployment. SEO is secondary for an early-stage booking app. Avoids SSR complexity. Easy migration to Next.js later if needed. |
| Monolithic Express server | One codebase, one deployment. Admin API, student API, and webhook handlers all live in the same process. Split only when scale demands. |
| Manual UPI over payment gateway | Zero gateway fees. Student pays via any UPI app, submits UTR + screenshot, admin verifies. Perfect for low-volume, high-trust student transactions. |
| JWT + httpOnly cookies | Stateless auth. Role-based middleware (student/mentor/admin) on every protected route. No external auth service dependency. |

# Technology Stack

Every technology choice is made for simplicity, developer familiarity (JavaScript everywhere), and low operational overhead.

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React 18 + Vite | Student-facing booking UI and admin portal SPA |
| Styling | Tailwind CSS | Utility-first CSS; rapid UI iteration without custom CSS files |
| State Mgmt | React Context + useReducer | Lightweight; no Redux overhead. Zustand if complexity grows |
| HTTP Client | Axios | Request/response interceptors for auth token refresh |
| Backend | Node.js + Express.js | REST API server handling all business logic |
| Database | MongoDB Atlas (Free Tier) | Cloud-hosted, zero-ops. Free tier supports up to 512 MB |
| ODM | Mongoose 8 | Schema validation, middleware hooks, population for joins |
| Auth | JWT (jsonwebtoken + bcryptjs) | Access + refresh token pair; httpOnly cookie storage |
| File Upload | Multer + Cloudinary | Payment screenshot uploads; Cloudinary free tier = 25 GB |
| QR Codes | qrcode (npm) | Server-side UPI QR generation as base64 PNG |
| Email | Nodemailer + Gmail SMTP | Transactional emails: booking confirmation, meet links, rejections |
| Meet Links | Google Calendar API | Programmatic event creation with hangoutsMeet conference |
| Deployment | Railway / Render | One-click deploy from GitHub. Free/hobby tiers for early stage |

# Project Structure

A monorepo with two top-level folders. No workspace tooling needed at this scale — just two separate package.json files.

## Backend Structure (server/)

| Path | Purpose |
| --- | --- |
| server/src/index.js | Express app bootstrap, DB connection, middleware registration |
| server/src/config/ | db.js (Mongoose connect), env.js (dotenv loader), constants.js |
| server/src/models/ | Mongoose schemas: User, Category, SessionSlot, Booking, Payment, Config |
| server/src/routes/ | Route files: auth.routes.js, booking.routes.js, admin.routes.js, etc. |
| server/src/controllers/ | Business logic handlers per route group |
| server/src/middleware/ | auth.js (JWT verify), role.js (admin/mentor guard), upload.js (Multer) |
| server/src/services/ | google-meet.js, email.js, qr-generator.js, cloudinary.js |
| server/src/utils/ | ApiError class, catchAsync wrapper, token helpers |
| server/.env | MONGO_URI, JWT_SECRET, CLOUDINARY_*, GOOGLE_*, SMTP_* |

## Frontend Structure (client/)

| Path | Purpose |
| --- | --- |
| client/src/main.jsx | App entry, React Router, AuthProvider, global CSS |
| client/src/pages/ | Landing, Login, Register, BookSession, MyBookings, CheckStatus |
| client/src/pages/admin/ | Dashboard, ManageCategories, ManageSlots, VerifyPayments, SiteConfig |
| client/src/components/ | Shared UI: Navbar, Footer, QRDisplay, BookingCard, StatusBadge |
| client/src/context/ | AuthContext.jsx (JWT state, login/logout, role checks) |
| client/src/hooks/ | useAuth, useFetch, useDebounce custom hooks |
| client/src/api/ | Axios instance with interceptors; endpoint functions per resource |
| client/src/utils/ | formatDate, constants, validators |

# Database Schema (MongoDB Collections)

Each collection maps to a Mongoose model. Relationships use ObjectId references with Mongoose populate(). The Config collection is a singleton document that powers admin configurability.

## Users Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| name | String | Yes | Full name of user |
| email | String | Yes | Unique, indexed, lowercase trimmed |
| password | String | Yes | bcrypt hashed; never returned in queries |
| role | String (enum) | Yes | student ¦ mentor ¦ admin (default: student) |
| phone | String | No | Optional; useful for WhatsApp notifications |
| avatar | String | No | Cloudinary URL |
| isVerified | Boolean | Yes | Email verification flag (default: false) |
| createdAt | Date | Auto | Mongoose timestamps |

## Categories Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| name | String | Yes | Display name (e.g., Exam Prep, Career Coaching) |
| slug | String | Yes | URL-safe unique identifier, auto-generated |
| description | String | No | Short description shown on landing page |
| icon | String | No | Cloudinary URL or emoji string |
| isActive | Boolean | Yes | Admin can toggle visibility (default: true) |
| sortOrder | Number | No | Controls display order on frontend |

## Session Slots Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| category | ObjectId (ref) | Yes | References Categories collection |
| mentor | ObjectId (ref) | Yes | References Users (role=mentor) |
| title | String | Yes | Session title visible to students |
| description | String | No | What the session covers |
| startTime | Date | Yes | ISO datetime of session start |
| endTime | Date | Yes | ISO datetime of session end |
| duration | Number | Yes | Duration in minutes (computed or manual) |
| price | Number | Yes | Amount in INR (set by admin) |
| capacity | Number | Yes | 1 for 1-on-1, 50+ for group classes |
| bookedCount | Number | Yes | Current confirmed bookings (default: 0) |
| isActive | Boolean | Yes | Admin can hide/show slots |
| meetLink | String | No | Generated after first payment verified |

## Bookings Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| student | ObjectId (ref) | Yes | References Users (role=student) |
| slot | ObjectId (ref) | Yes | References SessionSlots |
| status | String (enum) | Yes | pending_payment ¦ submitted ¦ under_review ¦ confirmed ¦ rejected ¦ cancelled |
| bookingRef | String | Yes | Unique human-readable ref (e.g., BK-20260330-A1B2) |
| notes | String | No | Student can add specific questions |
| rejectionReason | String | No | Admin fills when rejecting |
| meetLink | String | No | Copied from slot after confirmation |
| createdAt | Date | Auto | Mongoose timestamps |

## Payments Collection

| Field | Type | Required | Notes |
| --- | --- | --- | --- |
| booking | ObjectId (ref) | Yes | References Bookings (1:1 relation) |
| amount | Number | Yes | Amount student claims to have paid |
| utrNumber | String | Yes | 12-digit UPI Transaction Reference |
| screenshotUrl | String | Yes | Cloudinary URL of payment screenshot |
| status | String (enum) | Yes | submitted ¦ verified ¦ rejected |
| verifiedBy | ObjectId (ref) | No | Admin who approved/rejected |
| verifiedAt | Date | No | Timestamp of verification action |
| adminNotes | String | No | Internal notes (not shown to student) |

## Site Config Collection (Singleton)

This is the heart of admin configurability. A single document stores all platform-wide settings. The admin portal reads and writes to this document. The frontend fetches it on load via a public GET endpoint.

| Field | Type | What It Controls |
| --- | --- | --- |
| platformName | String | Site title, email sender name, QR payee name |
| upiId | String | The VPA address in all generated QR codes (e.g., business@ybl) |
| upiDisplayName | String | Payee name shown in UPI payment screens |
| supportEmail | String | Shown in footer and rejection emails |
| supportPhone | String | Shown in footer for WhatsApp contact |
| heroVideoUrl | String | YouTube/Vimeo embed URL for landing page hero |
| heroTitle | String | Main headline on landing page |
| heroSubtitle | String | Subheadline text on landing page |
| aboutText | String | About section content (supports markdown) |
| testimonials | Array | Array of {name, text, avatar, rating} objects |
| socialLinks | Object | { instagram, youtube, twitter, linkedin } URLs |
| verificationTimeNote | String | Message shown after payment: e.g., Verification takes 15-30 min |
| maintenanceMode | Boolean | If true, frontend shows a maintenance banner |
| allowNewRegistrations | Boolean | Toggle to disable new student sign-ups |

# API Endpoint Design

All endpoints are prefixed with /api/v1. Authentication is via JWT in httpOnly cookies. Role-based middleware guards admin and mentor routes.

## Public Endpoints (No Auth)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /auth/register | Student registration (name, email, password) |
| POST | /auth/login | Returns JWT pair; sets httpOnly cookie |
| POST | /auth/refresh | Refresh access token using refresh token cookie |
| POST | /auth/logout | Clears auth cookies |
| GET | /config/public | Returns site config (name, hero, socials, UPI display) |
| GET | /categories | List active categories with session counts |
| GET | /slots?category=slug | Available slots filtered by category and date range |
| GET | /slots/:id | Single slot detail with mentor info |
| GET | /bookings/status/:ref | Public booking status check by reference code |

## Student Endpoints (Auth Required)

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /bookings | Create booking for a slot (returns bookingRef + QR data) |
| GET | /bookings/my | List student’s own bookings with status |
| POST | /payments | Submit UTR + screenshot (multipart/form-data) |
| PUT | /payments/:id/resubmit | Re-upload proof after rejection |
| GET | /profile | Get own profile |
| PUT | /profile | Update name, phone, avatar |

## Admin Endpoints (Admin Role Required)

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /admin/dashboard | Stats: total bookings, pending verifications, revenue |
| CRUD | /admin/categories | Full CRUD for session categories |
| CRUD | /admin/slots | Create/edit/delete session slots and assign mentors |
| GET | /admin/payments?status=submitted | List payments pending verification |
| PUT | /admin/payments/:id/verify | Approve payment → triggers meet link + email |
| PUT | /admin/payments/:id/reject | Reject with reason → triggers rejection email |
| CRUD | /admin/users | List/edit/deactivate users; promote to mentor/admin |
| GET | /admin/config | Get full site config (includes private fields) |
| PUT | /admin/config | Update any site config field |
| GET | /admin/bookings | All bookings with filters (status, date, category) |
| PUT | /admin/bookings/:id/cancel | Cancel booking and notify student |

# Core Workflows

## Booking and Payment Flow

This is the primary user journey from discovering a session to joining the Google Meet call.

- Step 1 — Student browses: Frontend calls GET /categories and GET /slots. Only active categories and future slots with available capacity are returned.

- Step 2 — Student selects slot: Frontend shows slot details (mentor, time, price, capacity remaining). Student clicks Book Now.

- Step 3 — Booking created: POST /bookings creates a Booking doc with status: pending_payment. Server generates a UPI QR code using the site config’s upiId, the slot’s price, and the bookingRef as the transaction note. Returns the QR as a base64 PNG.

- Step 4 — Student pays externally: Student scans QR in Google Pay/PhonePe/Paytm, completes payment. UI displays a clear instruction: After paying, enter your 12-digit UTR number and upload a screenshot.

- Step 5 — Payment submitted: POST /payments with UTR + screenshot (multipart). Booking status transitions to submitted. Multer saves file to Cloudinary, stores URL in Payment doc.

- Step 6 — Admin verifies: Admin portal shows all submitted payments. Admin cross-checks UTR against bank/UPI app. Clicks Approve or Reject.

- Step 7 — On Approval: Payment status → verified. Booking status → confirmed. If the slot doesn’t have a meetLink yet, the server calls Google Calendar API to create an event with a Meet link, stores it on the slot. The meetLink is copied to the Booking doc. Slot’s bookedCount increments. Confirmation email sent with Meet link and session details.

- Step 8 — On Rejection: Payment status → rejected. Booking remains at submitted. Student receives email with rejection reason and a link to resubmit proof.

- Step 9 — Student joins session: Student finds the Meet link in their My Bookings page or in the confirmation email. Clicks to join at the scheduled time.

## Admin Configuration Flow

Everything the admin can change from the portal, without touching code:

- Change UPI ID: Admin goes to Site Config > Payment Settings, updates the UPI ID. All future QR codes immediately use the new ID.

- Add a new category: Admin creates category with name, description, icon. It appears on the landing page instantly.

- Update landing page hero: Admin pastes a new YouTube URL and edits the headline. Frontend fetches the updated config on next page load.

- Manage testimonials: Admin adds/removes testimonials as JSON objects. Landing page renders them dynamically.

- Toggle maintenance mode: Single boolean flip. Frontend shows a Maintenance in progress banner over all pages.

- Create session slots: Admin selects a category, assigns a mentor, sets date/time/duration/price/capacity. Slot goes live immediately.

- Adjust pricing: Admin edits a slot’s price field. The new price is reflected in QR codes for all future bookings of that slot.

# UPI QR Code Generation

The server generates dynamic QR codes on-the-fly when a student initiates a booking. No third-party QR service is needed.

## UPI Deep Link Format

The QR code encodes a standard UPI intent URI:

upi://pay?pa={UPI_ID}&pn={NAME}&am={AMOUNT}&cu=INR&tn={BOOKING_REF}

| Param | Source | Example |
| --- | --- | --- |
| pa | SiteConfig.upiId | mybusiness@ybl |
| pn | SiteConfig.upiDisplayName | MentorPlatform |
| am | SessionSlot.price | 499.00 |
| cu | Hardcoded | INR |
| tn | Booking.bookingRef | BK-20260330-A1B2 |

### Implementation (server/src/services/qr-generator.js)

Uses the qrcode npm package to generate a base64 PNG string. The controller calls this service when creating a booking and returns the base64 data in the API response. The React frontend renders it as an <img> tag.

# Google Meet Integration

Meet links are generated programmatically via the Google Calendar API after an admin approves a payment. This avoids the need for the standalone Google Meet API, which requires Workspace Enterprise.

## Setup Requirements

- A Google Cloud project with the Calendar API enabled.

- A service account with domain-wide delegation (if using Google Workspace) or OAuth 2.0 credentials for a standard Gmail account.

- Credentials stored as environment variables: GOOGLE_CLIENT_EMAIL, GOOGLE_PRIVATE_KEY, GOOGLE_CALENDAR_ID.

## How It Works

- Trigger: Admin approves a payment via PUT /admin/payments/:id/verify.

- Check: If the associated SessionSlot already has a meetLink (from a previous booking in the same group slot), skip creation and reuse it.

- Create: If no meetLink exists, the server calls calendar.events.insert with conferenceDataVersion: 1 and a requestId for idempotency. The response contains the hangoutLink.

- Store: The meetLink is saved on both the SessionSlot (for reuse by other students in the same group) and on the Booking document.

- Notify: For group sessions, all confirmed students for that slot are added as attendees to the calendar event. Google Calendar sends invites automatically.

# Admin Portal — Page-by-Page Breakdown

The admin portal is a set of React pages behind a /admin route guard. Only users with role=admin can access these pages.

| Page | What Admin Can Do |
| --- | --- |
| Dashboard | View total bookings (today/week/month), pending verifications count, total revenue, active slots count. Quick-action buttons to jump to verification queue or slot creation. |
| Verify Payments | List all payments with status=submitted. Each card shows: student name, slot title, amount, UTR number, screenshot preview (click to enlarge). Two buttons: Approve (green) and Reject (red, requires reason). Filters by date range and amount. |
| Manage Categories | CRUD table for categories. Toggle isActive to show/hide on frontend. Drag to reorder (updates sortOrder). Inline edit name/description. Upload icon image. |
| Manage Slots | Calendar view of all slots. Click a date to create a new slot: pick category, mentor, time range, price, capacity. Edit existing slots. Bulk-create recurring slots (e.g., every Monday at 3 PM for 4 weeks). |
| Manage Users | Searchable table of all users. Change role (student → mentor, mentor → admin). Deactivate accounts. View a user’s booking history. |
| Site Config | Form with all SiteConfig fields. Organized into tabs: General (name, hero, about), Payment (UPI ID, display name, verification note), Content (testimonials, social links), System (maintenance mode, registration toggle). |
| All Bookings | Master list with filters: status, category, date range, student name. Click any booking to see full audit trail (created → payment submitted → verified → confirmed). Cancel button with auto-notification. |

# Implementation Phases

The project is split into 5 phases, each delivering a usable increment. Each phase ends with a deployable state.

## Phase 1 — Foundation (Week 1–2)

Goal: Project scaffolding, database, auth, and basic CRUD.

| # | Task | Output | Est. Days |
| --- | --- | --- | --- |
| 1 | Initialize monorepo: server/ (Express + Mongoose) and client/ (Vite + React + Tailwind) | Running boilerplate | 1 |
| 2 | Set up MongoDB Atlas cluster (free tier). Create Mongoose models for all 6 collections | Schema files | 1 |
| 3 | Build auth system: register, login, logout, refresh. JWT with httpOnly cookies. Role middleware | Auth API + tests | 2 |
| 4 | Create seed script: inserts default admin user and initial SiteConfig singleton | npm run seed | 0.5 |
| 5 | Build admin CRUD for Categories (create, read, update, delete, toggle active) | Categories API | 1 |
| 6 | Build admin CRUD for Session Slots (assign mentor, set price/capacity/datetime) | Slots API | 1.5 |
| 7 | Build admin Site Config GET/PUT endpoints | Config API | 0.5 |
| 8 | Set up Cloudinary account. Integrate Multer middleware for file uploads | Upload pipeline | 0.5 |
| 9 | Basic React pages: Login, Register, Landing (fetches config + categories) | Frontend shell | 2 |

Phase 1 Total: ~10 days

## Phase 2 — Booking & Payment (Week 3–4)

Goal: Complete booking flow with UPI QR and manual payment submission.

| # | Task | Output | Est. Days |
| --- | --- | --- | --- |
| 1 | Build QR generator service using qrcode npm. Reads UPI ID from SiteConfig dynamically | QR service | 0.5 |
| 2 | Booking creation API: validates slot capacity, generates bookingRef, returns QR base64 | Booking API | 1.5 |
| 3 | Payment submission API: accepts UTR + screenshot upload, updates booking status | Payment API | 1 |
| 4 | Student frontend: slot browsing page with category filter and date picker | Browse page | 2 |
| 5 | Student frontend: booking flow (slot detail → confirm → QR display → UTR form) | Book flow UI | 2 |
| 6 | Student frontend: My Bookings page (list with status badges) and Status Check page | Status pages | 1.5 |
| 7 | Build payment resubmission endpoint and UI for rejected payments | Resubmit flow | 1 |

Phase 2 Total: ~9.5 days

## Phase 3 — Admin Portal & Verification (Week 5–6)

Goal: Full admin portal with payment verification workflow.

| # | Task | Output | Est. Days |
| --- | --- | --- | --- |
| 1 | Admin dashboard page: stats cards (bookings, revenue, pending) with simple aggregation queries | Dashboard | 1.5 |
| 2 | Payment verification page: list submitted payments, screenshot viewer, approve/reject actions | Verify page | 2 |
| 3 | Category management page: table with inline edit, toggle active, reorder | Categories UI | 1.5 |
| 4 | Slot management page: calendar view, slot creation form, edit/delete | Slots UI | 2 |
| 5 | User management page: search, role change, deactivate, view history | Users UI | 1.5 |
| 6 | Site config page: tabbed form for all configurable fields | Config UI | 1.5 |
| 7 | All Bookings page: master list with filters and audit trail view | Bookings UI | 1 |

Phase 3 Total: ~11 days

## Phase 4 — Meet Integration & Email (Week 7)

Goal: Automated Google Meet link generation and email notifications.

| # | Task | Output | Est. Days |
| --- | --- | --- | --- |
| 1 | Set up Google Cloud project, enable Calendar API, create service account credentials | GCP setup | 0.5 |
| 2 | Build google-meet.js service: create calendar event with Meet conferenceData | Meet service | 1.5 |
| 3 | Wire up: on payment approval → create meet → store link → add attendees for group slots | End-to-end flow | 1 |
| 4 | Build email service with Nodemailer + Gmail SMTP. Create HTML templates | Email service | 1 |
| 5 | Set up email triggers: booking confirmation, payment approved (with Meet link), payment rejected, booking cancelled | Email triggers | 1 |

Phase 4 Total: ~5 days

## Phase 5 — Polish & Deploy (Week 8)

Goal: Landing page polish, mobile responsiveness, error handling, and production deployment.

| # | Task | Output | Est. Days |
| --- | --- | --- | --- |
| 1 | Landing page polish: hero video embed, testimonials carousel, category cards, social links. All data-driven from SiteConfig | Landing page | 2 |
| 2 | Mobile responsiveness pass: test all student and admin pages on mobile viewport | Mobile-ready | 1 |
| 3 | Error handling: global error middleware, toast notifications, form validations, 404 page | Error UX | 1 |
| 4 | Security hardening: rate limiting (express-rate-limit), helmet.js, CORS config, input sanitization (express-mongo-sanitize) | Security | 0.5 |
| 5 | Deploy: Railway/Render for server, Vercel/Netlify for client. Set up environment variables. MongoDB Atlas already cloud-hosted | Production URL | 0.5 |
| 6 | Smoke testing: full flow test (register → book → pay → verify → get meet link). Fix bugs | QA pass | 1 |

Phase 5 Total: ~6 days

Total Estimated Timeline: ~8 Weeks (41.5 working days) For a solo developer working full-time. With a 2-person team, target 4–5 weeks.

# Environment Variables Reference

All configuration lives in a server/.env file. Never commit this to version control.

| Variable | Example | Used By |
| --- | --- | --- |
| NODE_ENV | production | Express (error format) |
| PORT | 5000 | Express server |
| MONGO_URI | mongodb+srv://user:pass@cluster... | Mongoose connection |
| JWT_SECRET | a-long-random-string | jsonwebtoken sign/verify |
| JWT_REFRESH_SECRET | another-long-string | Refresh token sign |
| JWT_EXPIRE | 15m | Access token TTL |
| JWT_REFRESH_EXPIRE | 7d | Refresh token TTL |
| CLOUDINARY_CLOUD_NAME | my-cloud | Cloudinary uploads |
| CLOUDINARY_API_KEY | 123456789 | Cloudinary uploads |
| CLOUDINARY_API_SECRET | abcdef... | Cloudinary uploads |
| SMTP_HOST | smtp.gmail.com | Nodemailer |
| SMTP_PORT | 587 | Nodemailer |
| SMTP_USER | app@gmail.com | Nodemailer |
| SMTP_PASS | app-specific-password | Nodemailer |
| GOOGLE_CLIENT_EMAIL | svc@project.iam... | Calendar API |
| GOOGLE_PRIVATE_KEY | -----BEGIN PRIVATE... | Calendar API |
| GOOGLE_CALENDAR_ID | primary | Calendar API |
| CLIENT_URL | https://myapp.vercel.app | CORS whitelist |

# Deployment Architecture

Kept as simple as possible for an early-stage platform. No Docker, no Kubernetes, no CI/CD pipelines initially. Just push-to-deploy.

## Recommended Setup

| Component | Service | Details |
| --- | --- | --- |
| Backend API | Railway or Render | Auto-deploy from GitHub main branch. Free tier: 500 hrs/month (Railway) or 750 hrs/month (Render). Set env vars via dashboard. |
| Frontend SPA | Vercel or Netlify | Auto-deploy from GitHub. Unlimited bandwidth on free tier. SPA redirect rule: all routes → index.html. |
| Database | MongoDB Atlas | Free M0 cluster: 512 MB storage, shared RAM. Plenty for early stage. Auto-backups enabled. |
| File Storage | Cloudinary | Free tier: 25 GB storage, 25 GB bandwidth/month. Payment screenshots are small (~100 KB each). |
| Email | Gmail SMTP | Free for low volume (<500 emails/day). Generate an app-specific password. Upgrade to SendGrid/Resend when volume grows. |
| DNS | Cloudflare (Free) | Free SSL, DNS management, basic DDoS protection. Point custom domain here. |

## Estimated Monthly Cost (Early Stage)

| Service | Tier | Cost |
| --- | --- | --- |
| MongoDB Atlas | Free (M0) | $0 |
| Railway / Render | Free / Hobby | $0 – $7 |
| Vercel / Netlify | Free | $0 |
| Cloudinary | Free | $0 |
| Gmail SMTP | Free | $0 |
| Custom Domain | .com | ~$12/year |

Total: $0–$7/month + $12/year for domain. The platform can run essentially for free at early scale.

# Future Scaling Roadmap

These upgrades are explicitly deferred until traffic or business requirements demand them. Each item has a trigger condition.

| Enhancement | Trigger | Migration Path |
| --- | --- | --- |
| Migrate to TypeScript | Team grows beyond 2 devs | Incremental: rename .js to .ts, add types file by file. No rewrite needed |
| Add Redis caching | API response > 200ms on config/category endpoints | Cache SiteConfig and categories with 5-min TTL. Invalidate on admin PUT |
| Add Razorpay/Stripe | Manual verification becomes bottleneck (>50 bookings/day) | Add automated payment gateway alongside manual option. Let student choose |
| Move to Next.js | SEO becomes important for organic student acquisition | Move React components into Next.js pages/app directory. Keep same API |
| Add WebSocket notifications | Students want real-time status updates | Socket.io on Express server. Emit events on payment status change |
| Containerize with Docker | Need reproducible environments or self-hosting | Dockerfile for server, static build for client. Docker Compose for local dev |
| Add automated testing | Feature count makes manual testing unreliable | Jest + Supertest for API, React Testing Library for components |
| Add Flutter mobile app | Mobile web UX is insufficient | API already exists. Build Flutter app consuming the same /api/v1 endpoints |

# Security Checklist

Minimum security measures to implement before going live:

- Passwords hashed with bcryptjs (salt rounds: 12). Never stored or logged in plain text.

- JWTs stored in httpOnly, Secure, SameSite=Strict cookies. No localStorage tokens.

- Role-based middleware on every admin/mentor route. Check req.user.role before executing controller.

- Rate limiting on auth routes: max 5 login attempts per IP per 15 minutes (express-rate-limit).

- Input sanitization with express-mongo-sanitize to prevent NoSQL injection ($gt, $ne attacks).

- Helmet.js for HTTP security headers (X-Frame-Options, Content-Security-Policy, etc.).

- CORS configured to allow only CLIENT_URL origin. No wildcard in production.

- File upload validation: Multer file size limit (5 MB), allowed MIME types (image/jpeg, image/png only).

- MongoDB Atlas IP whitelist: only allow connections from your deployment server’s IP.

- Environment variables: never committed to Git. Use .env.example as a template with placeholder values.

- Admin audit trail: every approve/reject action logged with admin ID and timestamp in the Payment document.

# Quick Start Commands

After cloning the repository and setting up .env files:

### Backend

cd server && npm install && npm run seed && npm run dev

The seed command creates the default admin user (admin@platform.com / changeme123) and initializes the SiteConfig singleton with sensible defaults.

### Frontend

cd client && npm install && npm run dev

Runs the Vite dev server on port 5173. API proxy configured in vite.config.js to forward /api requests to the Express server on port 5000.

End of Implementation Plan Build simple. Ship fast. Optimize later.